# TWELVE PROCEDURAL ERRORS

#### THAT CAN RESULT IN THE LOSS

#### OF FEDERAL TRANSPORTATION FUNDS

With the increased project delivery over the last three years, Local Assistance is observing procedural errors being made by local agencies that are creating project delays and even loss of federal funds.  The following twelve areas include the more common problems that are reoccurring on federal-aid projects which can result in loss of funding.

- AUTHORIZATIONS:

- Agency performs Preliminary Engineering, utility relocation or right-of-way (R/W) work prior to authorization.

- Agency advertises project prior to construction authorization.

- Agency certifies the project is in the FSTIP at the time of authorization request but the project is not in the FSTIP, or the scope is different from that indicated in the FSTIP.

- Agency does not have annual DBE program approved prior to request for authorization.

###### Procedures, Chapter 3

- ENVIRONMENTAL:

- Agency proceeds with final design, utility relocation or R/W acquisition prior to environmental clearance.

- Agency changes the scope, funding or construction limits during the environmental process without noting the revisions or re-evaluating their effects in the project studies, or does not re-evaluate project with prior environmental clearance when changes occur.

- Agency does not obtain required permits or does not adhere to permit requirements or conditions.

- Agency does not ensure that environmental mitigations and restrictions are met.

- Agency obtains CEQA approval, but not NEPA approval.												Procedures, Chapter 6

- CONSULTANT SELECTION:

- Agency does not include applicable Federal contract provisions in consultant contracts.

- Agency inappropriately awards consultant contract without open, competitive, qualification-based selections.

- Agency does not get pre-award audit for consultant contract over $250,000, or executes contract prior to pre-award audit.

Procedures, Chapter 10

- RIGHT-OF-WAY:

- Agency begins property acquisition discussions with owner prior to environmental approval and/or appraisals being completed.

- Agency performs right-of-way activities in violation of the Uniform Relocation Assistance and Real Properties Act, including failure to upgrade certification 3 to a certification 1 or 2 prior to opening bids.

- Agency inappropriately issues a “No Right of Way Certification” for projects that involve utility relocations and / or construction easements.

- Agency does not obtain specific authorization to relocate utilities or does not obtain approval of utility agreement.

- Agency hires consultants that are not qualified to appraise and acquire property.

- Review appraisers are not being hired to review consultant’s appraisals.

Procedures, Chapter 13

- CONSTRUCTION AWARD:

- Agency awards to other than the lowest responsive and responsible bidder; awards to suspended or debarred contractor; or negotiates work with low bid contractor prior to award.

- Agency does not have an approved Quality Assurance Program prior to construction authorization.

- Agency awards contract to lowest bidder who doesn’t meet the Federal DBE requirements, without documenting a good faith effort.												Procedures, Chapter 15

- NON COMPETITIVE BIDDING:

- Agency uses sole source, force account labor, or it’s own equipment or materials in construction without documenting and obtaining required approvals.

Procedures, Chapter 12

- DBE:

- Agency does not enforce contract DBE provisions with regard to utilization, substitution or good faith determination and documentation.

Procedures, Chapter 9

- ADA & Design Standards:

- Agency does not conform to ADA design standards, such as installing curb ramps where needed, or not correcting substandard ramps within project improvement area.

- Agency does not incorporate design standards into plans, or does not document design exceptions/approvals to applicable standards.

Procedures, Chapter 11

- FHWA 1273:

- Agency does not incorporate FHWA 1273 into construction contract or does not enforce its provisions (i.e.: EEO, civil rights, wages, materials, subletting, safety, clean air & water, lobbying, convict labor, hiring preferences, Buy America, use of trainees, etc.).

- Agency fails to perform check of federal wage rates within ten days prior to bid opening.

### Procedures, Chapter 12

- CONSTRUCTION OVERSIGHT:

- Agency does not provide adequate oversight, enforcement of labor compliance requirements, and quality assurance of construction to ensure completion in accordance with plans, specifications, and contract provisions.

- Agency does not maintain adequate construction records to document compliance with federal law.

- Agency does not adequately document contract change orders.

## Procedures, Chapter 16

- MATERIALS:

- Agency does not submit a materials certificate or does not implement an approved testing program.

Procedures, Chapter 17.

- Agency does not meet the requirements as provided in the "Buy America" clause and allows the use of foreign made steel or iron in permanent improvements.

Procedures, Chapter 12

- MAINTENANCE:

- Agency does not adequately maintain the completed project.

Procedures, Chapter 18

#### WHAT CAN LOCAL AGENCIES DO

#### TO PREVENT THE LOSS OF FEDERAL FUNDS

- At project initiation, the local agency should develop a realistic work plan for each project, in consultation with your DLAE. Recently, Caltrans, Cities, Counties and Regions developed sample work plans for STIP projects, federal funded projects, and combined STIP and federal funded projects.  These work plans can be found on the Caltrans web site at (http://www.dot.ca.gov/hq/LocalPrograms/) under Simple Projects Guidebook, Work Plans. Make use of these available tools.

- Share this list of procedural errors with all Project Managers for your projects.

- Request Caltrans, through your DLAE, to schedule training for your area, and have your project managers attend available training to become more familiar with the federal process. Ideally, designate one person from your organization to act as an in-house expert on the federal-aid process.

- Develop a Quality Program within your organization, to make sure projects are ready for submittal, and that submittals made are complete. Use a single point of contact when dealing with the DLAE. This local agency single point of contact should be the local agency project manager, preferably a city employee or contract city employee, and not a consultant where one is used. All meetings should take place with a city representative in attendance to reduce any confusion in communication and to minimize conflicts.

- Make full use of available resources, including manuals, web sites, and your DLAEs, for guidance in implementing your projects.

- Contact your RTPA to make sure your project is programmed in the FTIP/FSTIP before beginning any work.